Week 2 Progress Report

Week ending 11 September 2026

- Work Completed Against Weekly Objectives

We configured the model-backed test-generation evaluation using qwen/qwen3.8-27b through GroqCloud. The Python script loads a versioned prompt, reads GROQ_API_KEY from the environment and sends only each requirement to the model. Expected behaviour stays separate as evaluation criteria.

We prepared prompt versions v1.0, v1.1 and v1.2 and evaluated the same ten requirements. Saved JSON and text responses include case ID, category, elapsed request time and token usage. Under the current practical hallucination criteria, v1.0 has 2 PASS, 1 PARTIAL and 7 FAIL; v1.1 has 5 PASS, 4 PARTIAL and 1 FAIL; v1.2 has 7 PASS, 2 PARTIAL and 1 FAIL.

- Key Engineering Decisions and Why They Were Made

We used GroqCloud’s free tier to stay within the zero API spending budget. Kept temperature at 0.1, reasoning effort at none and the completion limit at 1,500 tokens for a consistent evaluation configuration. Versioned prompts and fixed inputs make the outputs easier to compare.
We chose a cloud-hosted model for faster responses and to reduce the demands on local hardware.

- Failures / Challenges and Current Response

Free-tier limits interrupted requests. The script records errors and stops on rate limiting; selected cases can be run separately. v1.0 TC10 uses a successful rerun. The responses are proposals, not executed application tests, and single runs do not prove repeatable improvement. Immutable prompt snapshots and all settings are not embedded in the saved JSON.

- Links to Evidence

Repository evidence: src/model_service.py , tests/test-groq.py , prompts/prompt-v1.0.txt , prompts/prompt-v1.1.txt , prompts/prompt-v1.2.txt , docs/architecture/ModelSelection.docx ,  docs/evaluation/prompt-evaluation.docx , tests/results/.

GitHub repository: https://github.com/ambroseonyanga/Software-engineering-QA-agent-GroupO

ClickUp Week Two board: https://app.clickup.com/1200410000000569/v/b/li/1200410000014093

- Individual Contribution Summary

- Onyanga Ambrose: Working baseline model interaction

- Byali Macqueline Leya: Model selection note

https://github.com/ambroseonyanga/Software-engineering-QA-agent-GroupO/blob/main/docs/architecture/ModelSelection.docx

- Angom Joyce Rita: Prompt specification, evaluation and version history

Evidence: https://github.com/ambroseonyanga/Software-engineering-QA-agent-GroupO/tree/main/prompts

https://github.com/ambroseonyanga/Software-engineering-QA-agent-GroupO/blob/main/docs/evaluation/prompt-evaluation.docx

- Nuwagaba Jerome Bill: Prompt evaluation

- Plan for Next Week

Prepare an authorized project-document corpus and source register for retrieval. Preserve the fixed prompt-evaluation inputs and full outputs as the baseline. Record actual AI-assisted changes in the required AI Engineering Log, and review the remaining unsupported invitation outcome before claiming further improvement.