# Week 6 Progress Report

Week ending 9 October 2026

# Work completed

Our application records workflow transitions and stores small triage summaries in SQLite. A user can choose to reuse history, look up earlier reports for an exact test identifier and delete individual summaries. The history screen identifies these as reported failures, not independently executed test results.

Our memory design remains in the existing Markdown file. The editable state diagram and Word interface specification describe the implemented behaviour. query_run_history has a working Python function and local HTTP adapter; its MCP-style specification does not claim that an MCP server has been implemented.

# Decisions and reasons

SQLite keeps summary writes and retention updates transactional. History holds at most 500 summaries for up to 90 days, with expiry checked on access. A flaky-test register remains a proposal because repeated reports alone do not prove flakiness.

When history reuse is selected, only the prior report count and last outcome are added to the model context. The database stays local, but this digest, the current report and selected evidence are sent to Groq. History cannot replace fresh retrieval, change limits or authorise an action.

# Verification and challenges

The Groq run stopped at HTTP 429 before reaching memory scenarios. A current live demonstration is therefore pending. Deleting a summary does not delete separate drafts, traces or backups. The app remains a trusted local demonstration without multi-user authentication; human review of generated implementation is still outstanding.

# Links to evidence

Repository evidence: src/memory_service.py; tests/test_memory.py; docs/architecture/week6-memory-design.md; docs/architecture/week6-state-model.drawio; docs/architecture/Week6_Interface_Specification.docx; evidence/traces/agent_memory_20261022T160322Z/verification.json.

# Individual contribution summary

Onyanga Ambrose: Working memory and state implementation

Byali Macqueline Leya: Memory design and data handling note

Angom Joyce Rita:  interface specification, ai engineering log

Nuwagaba Jerome Bill: State model

Okoth Victor:  Memory and state testing

# Plan for Week 7

We will complete the Groq memory demonstration, then build at least 30 evaluation scenarios covering normal, edge, failure and adversarial cases. Record completion, grounding, tool selection, latency and safety outcomes. The offline checks support that work but do not replace it.