# Week 5 Progress Report

Week ending 2 October 2026

# Work completed against weekly objectives

The bounded task is failure triage and draft preparation. Given a failure reported by a user, the agent looks for project evidence and may save one local issue draft. It does not execute the failing test itself. The workflow follows Sense, Decide, Validate, Act and Observe, then stops or plans another step.

The planner now reads agent-planner-v1.1.txt and calls qwen/qwen3.8-27b through Groq. Code checks each decision before dispatching an approved tool. The task contract and editable architecture describe the workflow, its state and the human hand-off boundary.

# Key engineering decisions and reasons

Limits remain six iterations, three retrieval attempts and one draft. Two consecutive tool failures or two invalid decisions stop the run. The 900-second time budget is checked between iterations; a model request already running can finish after that point.

A retrieval call must complete before drafting. It may return no useful sources, in which case the draft records the lack of linkage. Failure facts come from the user’s report. Any model analysis is labelled unverified, and all drafts remain local and unsubmitted.

# Failures and current response

The full offline suite passed 54 tests. The agent checks cover completion, re-planning, validation, limits and hand-off using scripted decisions. These checks exercise the orchestrator but do not establish how reliably the live model plans.

Three current live traces, including a failure and recovery case, remain outstanding. The verification runner includes normal, adversarial and labelled injected-failure scenarios, but the 16 October run stopped at a Groq rate limit before reaching them. No successful Groq agent demonstration is claimed.

# Links to evidence

Agent checks: tests/test_agent.py and evidence/traces/week5_agent_tests.json. Full run: evidence/traces/offline_verification_20261016.json. Live scenario runner: scripts/verify_groq_workflows.py.

# Individual contribution summary

Onyanga Ambrose: Bounded agent work flow

Byali Macqueline Leya: Agent task contract

Angom Joyce Rita:  Agent Architecture diagram

Nuwagaba Jerome Bill: Week 5 report

Okoth Victor:  Failure analysis

# Plan for the next week

Capture and inspect the three live traces when the quota permits. For Week 6, keep persistent memory limited to earlier triage summaries, make state transitions visible, and document access, retention, deletion and the query interface.